CHC-ECSC pontoon development					Meeting Notes

| Attendees: Cpt. Stuart McIntosh (SM) - CHM Ed Walker (EW) - CHC Torsten Richter (TR) –ECSC Dave Casson (DC) –ECSC |  |  |
| --- | --- | --- |
| Apologies: Paul Walker (PW) - ECSC |  | Distribution: Dave Nixon (DN) Commodore ECSC |

| Item | Topic | Action | When |
| --- | --- | --- | --- |
| 1. | Clarification of negotiating parties’ position |  |  |
| 1.1. | East Cowes Sailing Club (ECSC) – TR, DC, PW negotiating on behalf of the ECSC, possible solutions must be agreed by the membership at an EGM CHC – SM, EW negotiating, making the agreements and report back to the CHC | Note all | Closed |
| 2. | Planning application wording clarification |  |  |
| 2.1 2.2 2.3 2.4 | Joint venture between CHC and ECSC – means that the ECSC General Committee has agreed to work with the CHC on the pontoon development project regardless of final solution Navigation – Planning application only applies for the pontoons, walk ashore facility and beyond but doesn’t include any navigation or other river issues. That’s covered by the Marine Management Organization (MMO) consent MLWS line – TR queried the correctness of the line. EW said it was an old survey and the latest survey can be made available EW to send TR latest survey 17/03/2020 - received Walk ashore – both parties agree that walk ashore is granted for ECSC members only. Any other CHC pontoon Berth holders have to make their own arrangement to get ashore | Note all Note all EW Note all | Closed Closed Closed Closed |
| 3. | Heads of Terms |  |  |
| 3.1 | SM mentioned that a Draft Heads of Terms has been written. However, TR was not aware of such document and ask for to be send to 13/03/2020 – Document received | Note all | Closed |
| 4. | Communication & Documents |  |  |
| 4.1 | Received email from Ed Walker to confirm project time schedule and berthing charges for non-serviced and serviced pontoons (excl ECSC Hammerhead) | Note all | Closed |